## Slide 1: Fundamentals Test Process
Software University
http://softuni.bg
SoftUni Team
Technical Trainers
QA
Fundamentals

## Slide 2: Table of Contents
Fundamental Test Process
  Test Planning and Control
  Test Analysis and Design
  Test Implementation and Execution
  Evaluating Exit Criteria and Reporting
  Test Closure Activities

## Slide 3: Test Plan
Begin
Test Planning and Control
Test Analysis and Design
Test Implementation and Execution
Evaluating Exit Criteria and Reporting
Test Closure Activities
End

## Slide 4
Test Planning and Control

## Slide 5: Test Plan
The results from the planning activities should be documented in a test plan
The test plan is a formal document that describes how tests will be performed
  List of test activities to be performed to ensure meeting the requirements
  Features to be tested, testing approach, schedule, acceptance criteria

## Slide 6: Planning of The Resources
Necessary resources:
  Which employees are needed, for what, when?
  How much time is needed?
  Which tools, equipment and utilities?
Necessary training of the employees
Organizational structure
  With the appropriate test management

## Slide 7: Test Control
Monitoring of the test activities
Comparing with the plan
Reporting status of deviations from the plan
Taking actions for correction
Updating the test plan according to the feedback

## Slide 8: Example
Test plans usually are written with templates
Example test plan

## Slide 9
Test Analysis And Design

## Slide 10: Test Analysis And Design
Identify test conditions
  Product specification may not be testable
  Defining what should be tested starts with reviewing the test basis
Designing test cases

## Slide 11: Designing Test Cases
According to the level of concreteness test cases can be logical and concrete
  Logical test cases
    They have to be defined first
    Do not include concrete input/output values
  Concrete test cases
    The actual inputs that are chosen
    Priority of the next phase of the test proces

## Slide 12: Designing Test Cases (2)
Initial situation (precondition) must be described
  Needed environmental conditions
Which results and behavior are expected
  Outputs
  Changes to global (persistent) data and states
  Any other consequences of the test case

## Slide 13: Test Suites
Test cases can be part of a Test suite
Test suite is a group of similar Test cases
  Login functionality test cases leads to Login test suite
Test suites can be
  Abstract test suites
  Executable test suites

## Slide 14: Test Case
Sequence of steps to check the correct behavior
At least two cases to fully test a requirement
  A positive test
  A negative test
Consist of
  Title
  Steps to follow
  Expected result

## Slide 15: Test Case (2)
Optionally may consist of
  ID
  Description
  Related requirements
  Test category
  Author
  Is automated
  Pass/fail

## Slide 16: Test Case (3)
Example test case
Step No: 1
Step description: Login to the app with user: “XXX” and password: “YYY”
Expected result: Home page is displayed
Step No: 2
Step description: Click “Logout”
Expected result: Login page is displayed

## Slide 17
Test Implementation and Execution

## Slide 18: What This Phase Includes?
Test conditions and logical test cases are transformed into concrete test cases
The environment is set up to support the test execution activity
Tests are executed and logged

## Slide 19: Test Execution
How the tests will be executed?
Follows the priority of the test cases set in the test plan
Grouping test cases into test suites
  For efficient test execution
  For easier overview
Time pressure may cause running just a subset of all tests
  Having tests prioritized is important

## Slide 20: Test Execution
How the tests will be executed?
Follows the priority of the test cases set in the test plan
Grouping test cases into test suites
  For efficient test execution
  For easier overview

## Slide 21: Reproducibility
The tests must be easily repeated
  Test environment
  Input data
  Test logs
  Etc.

## Slide 22: Failure Found?
Is it really a failure?
  Erroneous or inexact test specification
  Problematic test infrastructure or test case
  Incorrect test execution
If it is a failure:
  The failure must be documented
  Rough analysis of possible causes
  Additional test cases might be required

## Slide 23
Evaluating Exit Criteria and Reporting

## Slide 24: Exit Criteria
What is exit criteria?
  The set of generic and specific conditions for permitting a process to be officially completed
    Agreed upon with the stakeholders
  Used to report against and to plan when to stop testing

## Slide 25: Exit Criteria - Example
100% statement coverage
100% requirement coverage
all screens / dialogue boxes / error messages seen
100% of test cases have been run
100% of high severity faults fixed
80% of low & medium severity faults fixed
maximum of 50 known faults remain
maximum of 10 high severity faults predicted
time has run out
testing budget is used up

## Slide 26: Test Summary Report
Summary reports might have different size
  Simple message to the project manager
    Used in lower level tests
    E.g., component tests
  Formal reports for the stakeholders
    Used in higher-level tests
    E.g., integration tests, system tests

## Slide 27
Test Closure Activities

## Slide 28: Test Summary Report
The experience gathered should be analyzed and made available for further projects
  Achieved results
  Unexpected events
    What were their causes?
  Open change requests
    Why were they not implemented?
  User acceptance after deploying

## Slide 29: Exercises
Which activity in the fundamental test process creates test suites for efficiency of testing?
  Implementation and execution
  Planning and control
  Analysis and design
  Test closure

## Slide 30: Exercises
What is the purpose of exit criteria?
  To define when a test level is complete
  To determine when a test has completed
  To identify when a software system should be retired
  To determine whether a test has passed

## Slide 31: Exercises
Which is not a test Oracle
  The existing system (for a benchmark)
  The code
  Individual’s knowledge
  User manual

## Slide 32: Exercises
Reviewing the test basis is a part of which phase
  Test Analysis and Design
  Test Implementation and execution
  Test Closure Activities
  Evaluating exit criteria and reporting

## Slide 33: Exercises
A test plan defines
  What is selected for testing
  Objectives and results
  Expected results
  Targets and misses

## Slide 34: Exercises
Which of the following is most important to promote and maintain good relationships between testers and developers?
  Understanding what managers value about testing
  Explaining test results in a neutral fashion
  Identifying potential customer workarounds for bugs
  Promoting better quality software whenever possible

## Slide 35: Exercises
Which of the following is not a part of the Test Implementation and Execution Phase
  Creating test suites from the test cases
  Executing test cases either manually or by using test execution tools
  Comparing actual results
  Designing the Tests

## Slide 36: Summary
…
…
…
  Test Planning and Control
  Test Analysis and Design
  Test Implementation and Execution
  Evaluating Exit Criteria and Reporting
  Test Closure Activities

## Slide 38: Diamond Partners

## Slide 39: Diamond Partners

## Slide 40: Trainings @ Software University (SoftUni)
Software University – High-Quality Education, Profession and Job for Software Developers
  softuni.bg
Software University Foundation
  http://softuni.foundation/
Software University @ Facebook
  facebook.com/SoftwareUniversity
Software University Forums
  forum.softuni.bg

## Slide 41: License
This course (slides, examples, demos, videos, homework, etc.) is licensed under the "Creative Commons Attribution-NonCommercial-ShareAlike 4.0 International" license